| Project Title: E-Services Platform |  |  |  | Semester: Spring 2026 Academic year: 2025-2026 |  |
| --- | --- | --- | --- | --- | --- |
| Student ID: 202210892 / 202212112 Surname: Zakhia Douaihy / Beaini Name: Antoine / Sessine |  |  |  | Supervisor ☑ Full Time ☐ Part Time Surname: Gemayel Name: Dr. Joseph Gemayel |  |
| Follow-up Date | Meeting minutes / Task assigned | Satisfactory |  | Next Date | Supervisor Signature |
|  |  | Yes | No |  |  |
| 06/02/2026 11:15 – 11:55 | - Discussed project scope and requirements for Lebanese municipal e-services platform.- Technology stack confirmed: Laravel 12, MySQL, Bootstrap 5, Vite.- Initial database schema and system architecture diagram reviewed.- Task: Set up Laravel project, implement email-verified registration and authentication. | ✓ |  | 20/02/2026 11:15 – 11:35 |  |

| Follow-up Date | Meeting minutes / Task assigned | Satisfactory |  | Next Date | Supervisor Signature |
| --- | --- | --- | --- | --- | --- |
|  |  | Yes | No |  |  |
| 20/02/2026 11:15 – 11:35 | - Authentication module reviewed: login, registration, and OTP-based two-factor authentication.- Role-based access control approved: Citizen, Office Staff, Admin.- Database relationships and migration files discussed.- Task: Develop Citizen dashboard, service browsing page, and request submission form with document upload. | ✓ |  | 06/03/2026 11:15 – 11:55 |  |
| Follow-up Date | Meeting minutes / Task assigned | Satisfactory |  | Next Date | Supervisor Signature |
|  |  | Yes | No |  |  |
| 06/03/2026 11:15 – 11:55 | - Demo of service request submission flow and document upload functionality presented.- Staff dashboard for managing requests and updating statuses reviewed.- Appointment booking system design discussed and approved.- Task: Implement Admin dashboard, office and service management, and appointment booking module. | ✓ |  | 20/03/2026 11:15 – 11:45 |  |

| Follow-up Date | Meeting minutes / Task assigned | Satisfactory |  | Next Date | Supervisor Signature |
| --- | --- | --- | --- | --- | --- |
|  |  | Yes | No |  |  |
| 20/03/2026 11:15 – 11:45 | - Admin panel demonstrated: office management, user management, and service configuration.- Appointment booking and calendar view reviewed.- Stripe payment integration and PDF certificate generation discussed.- Task: Integrate payment gateway, QR code generation, and real-time notification system. | ✓ |  | 03/04/2026 11:15 – 11:55 |  |
| Follow-up Date | Meeting minutes / Task assigned | Satisfactory |  | Next Date | Supervisor Signature |
|  |  | Yes | No |  |  |
| 03/04/2026 11:15 – 11:55 | - Full system end-to-end demo across all user roles completed and approved.- Arabic (RTL) language support and mobile responsiveness reviewed.- Cloud deployment on Railway platform discussed.- Task: Fix all identified bugs, conduct system testing, deploy to production, and write FYP report. | ✓ |  | 17/04/2026 11:15 – 11:40 |  |

| Follow-up Date | Meeting minutes / Task assigned | Satisfactory |  | Next Date | Supervisor Signature |
| --- | --- | --- | --- | --- | --- |
|  |  | Yes | No |  |  |
| 17/04/2026 11:15 – 11:40 | - Final system review on live production environment completed successfully.- FYP report draft reviewed and approved with minor corrections noted.- System test results and deployment documentation verified.- Task: Finalize and submit FYP report; prepare defense presentation slides. | ✓ |  | Submission / Defense |  |